# Project Plan
Team Member:
Nimish Bhatia
Nischal Shrestha
Sajitha Polwatta
Junheng Zhang
Michael Palummieri

## Design Documentation

- Use Cases
 Everyone

- UML Diagrams:

  - Class Diagram:
 Nimish Bhatia

  - Sequence Diagrams (covering normal and safety operations; details TBD):
 Junheng Zhang

  - State Machine Diagrams:
 Nimish Bhatia (for control entities)

- Design Rationale:
 A textual explanation of design decisions will be provided. This explanation may reference discussions with the TA or instructor to clarify requirements and validate documentation artifacts. 
Michael Palummieri

- Traceability Matrix:
 Sajitha Polwatta

## Implementation

- Insulin Delivery Settings (CRUD Personal Profiles):
Nischal Shrestha

- Manual Bolus:
Nimish Bhatia

- Starting, Stopping, or Resuming Insulin:
Sajitha Polwatta

- t:slim X2 Insulin Pump Information and History (Data Storage):
Michael Palummieri

- t:slim X2 Insulin Pump Malfunction (Error Handling):
Junheng Zhang

- Graphical User Interface (GUI):
Michael Palummieri

## Deliverables

- Project Plan

- Use Cases

- Design Documentation

- Implementation in C++/Qt

- Video Demonstration

- Requirements Traceability Matrix

## Schedule

| Week | Tasks |
| --- | --- |
| Week of April 7th | - Review requirements again in a group meeting on April 12th, coordinate expectations and roles thoroughly - Plan next meetings - Finish all header files together |
| Week of April 14th | - Implement source code individually or together where necessary/optimal |
| Last days, week of April 21st | - Have group meetings to ensure all is going smoothly, everyone’s code works well together, coordinate merges of code if needed - Test implementation - Complete Requirements Traceability Matrix - Peer Review - Record Video |